Quotation / Proposal for NGO Website Development

Dear Sir,

Thank you for considering me for the development of your NGO website: Women Economic Empowerment and Girls Counseling Initiative (WEEGCI).

Below is a breakdown of deliverables, timelines, and estimated costs for your review.

|  |  |
| --- | --- |
| Feature | Description |
| Website Design | Responsive design with modern UI for NGO branding |
| Informational Pages | Home, About, Mission/Vision, Events, Contact, Gallery |
| Security | User authentication, secure admin login |
| Hosting & Deployment | Setup on chosen hosting/server (domain & hosting not included) |

Project Timeline & Milestones

|  |  |  |
| --- | --- | --- |
| Phase | Task | Duration |
| 1. Planning | Requirement gathering, project scope, wireframes | 1 week |
| 2. UI/UX Design | Homepage + 5 pages design, feedback & approval | 1 week |
| 3. Development (Core) | Implement MVC structure, EF Core, database setup | 2 weeks |
| Development (Features) | Admin panel, donations, volunteer management | 2 weeks |
| 5. Testing | Functional testing, bug fixing, client review | 1 week |
| 6. Deployment | Deployment on hosting + training for use | 1 week |

Estimated Pricing

|  |  |
| --- | --- |
| Package | Cost |
| Dynamic (Informational content + Forms management) | 550,000 |

Proposed web address

https://weegci.org.ng

## ****Payment Terms****

* 60% upfront before development starts
* 40% upon completion of development, deployment

Sincerely,

Your Developer

Sunday Oladejo

07063358682